Eastern Caribbean Energy Regulatory Authority (ECERA) PROJECT

Inaugural Meeting of the Regional Energy Committee (REC)

Held on November 9, 2012 at the Rex Grenada Hotel in Grenada

SUMMARY OF KEY DECISIONS

Chair:  Grenada

Information Sharing and Updates

- Operational Manual. It was noted that this is a dynamic document which is expected to be updated throughout implementation of the project. A draft Operational Manual has been prepared and will be reviewed and revised by the PMU, as necessary. It was agreed that the proposed revised document would be circulated to the REC for review, comments and endorsement.

- Communication. To enhance communication, it was agreed that Project Coordination Units in the two current Participating Countries (Grenada and Saint Lucia) as well as the OECS Commissioners should be included in communications (including Decisions of REC meetings and Progress Reports).

- Staffing. A Procurement Specialist, Project Accountant and Administrative Assistant are expected to join the Project Management Unit (PMU) from around December 15, 2012. To this end, it was agreed that these positions would be on a full time basis.  REC agreed that the final outcome on the selection process for PMU staff should be sent to the REC. It was noted that the Project Manager was hired and commenced employment on November 5, 2012.

Matters for Consideration by the REC

- Intended Scope and Jurisdiction of the ECERA. The meeting discussed the role of the ECERA as an ‘energy’ regulatory authority versus ‘electricity’ regulatory authority.

  - It agreed that the title of the Project will remain the Eastern Caribbean Energy Regulatory Authority.

  - The meeting concluded that while ECERA’s immediate scope and jurisdiction will focus on the core regulatory functions in the electricity sector, the aim is to leave the flexibility for the authority’s jurisdiction to be expanded in the future to cover broader energy sector regulatory functions.

  - The meeting agreed that the Treaty Consultant should be instructed, through the ToR, to leave flexibility in the ECERA treaty for inclusion of other energy sub-sectors. These sub-sectors will be included once specific mandate for inclusion was provided by the ECERA Member Countries. The proposed ECERA treaty will define the process for the ECERA parties to provide such mandate.

- Role and duration of the REC. The meeting agreed that the role and terms of reference of the REC would be considered at its second meeting, and requested the PMU to prepare draft guidelines to be used based upon further consideration of comparable role in similar projects (e.g., EGRIP, CARCIP).

- REC meetings. It was agreed that a Governance document that defines the modalities of REC meetings (including format and timing) should be drafted by the PMU. It was also agreed that the next meeting of the REC should be held in January 2013 combined with an official launch of the ECERA Project.

- Participation and role of Observers. It was agreed that non-Participating OECS Member States will be invited to participate as Observers at REC meetings along with CARILEC and ECTEL. The OECS Secretariat will request OECS Member States, CARILEC and ECTEL to nominate representatives to the REC. The invitation letter should specify the level of responsibility of the Observer’s representative. It was agreed that the Participating Countries and the OECS Secretariat representatives would obtain guidance from their country and organization respectively on the role of Observers beyond REC meetings.

- Funding of Observers Participation: Since the participation of these observers was important to ensure the wider participation in the ECERA, the REC requested World Bank to meet the cost of these Observers though the SIDS DOCK grant. Other stakeholders should be invited to participate in REC meetings, at their own cost.

- Decisions of the REC. It was also decided that the Summary of Key Decisions will be made publicly available so as to promote greater transparency in the discussions of the ECERA.

Annual Operating Plan proposals – Part A: Setting Up ECERA

- Use of Project Resources:

- The PMU was given the mandate to proceed with the following initial set of core activities for which terms of reference will be prepared: (i) Design Self Financing Mechanism for ECERA and Design Tariff Setting Mechanism; (ii) Options and parameters for ECERA Treaty (including regulatory mechanism, structure, jurisdiction and scope) and draft treaty; and (iii) Review Participating Countries Electricity Supply Acts and the entire existing legislative framework to identify conflicts and make modifications thereto or draft new laws where relevant.

- The REC formed a Sub-Committee to review and approve the TOR for the preparation of the ECERA Treaty and review of Participating Countries´ Electricity Supply Acts and other legislation. The Sub-Committee would comprise ECERA Participating Countries, the OECS Secretariat and the World Bank.

- The Meeting requested that the Treaty Consultant should examine and present options for co-locating and some level of cost sharing between ECERA and ECTEL.

- The REC requested the OECS Secretariat to present the revised AOP to the next meeting of REC for approval. However, in the interim the REC granted approval for the OECS Secretariat to proceed with the procurement of the PMU staff and furniture and equipment for the PMU as presented in the draft Procurement Plan, included in the AOP.

Use of Grant Resources

- The REC agreed with the World Bank’s proposal to use the SIDS DOCK resources allocated for the ECERA project in consultation with and based on the endorsement of the REC.  In addition to the REC endorsing the use of SIDS DOCK grant for funding the participation of OECS Observers (see #8 above), the REC endorsed the World Bank proposal to prepare terms of reference for the following policy work through SIDS DOCK:

  - Grid Feed-in Mechanisms for promoting renewable energy, including Renewable Energy  Portfolio Standards and Feed-in Tariff across technologies for the Eastern Caribbean;

- Operating and Technical Standards and Grid Code for RE Independent Power Producers to access the grid; and

- Model Licensing Agreement and/or Power Purchase Agreements for geothermal energy for the Eastern Caribbean.

- The REC requested the World Bank to present the full Work Programme for the SIDS DOCK grant resources to the next meeting of REC in January 2013.